KASPER TECHNOLOGIES FZ-LLC

in5 / TECOM Group, Dubai

Feasibility Study

Digitising Logistics Operations — Internal Platform, Vendor SaaS, and GPS / Telematics

May 2026  ·  Confidential  ·  Internal & Investor Use

VERDICT: GO — BUILD THE INTERNAL OPERATIONS PLATFORM FIRST Kasper is not a startup. It is a logistics brokerage that has operated for two years with a live marketplace, real clients, real vendors, and a proven — if manual — cash flow model. The feasibility question is not whether to launch, but whether to digitise operations and, later, productise that system for vendors. The internal operations build has clear, near-term payback: it removes the manual-coordination ceiling that currently caps the business at ~45 trips per month. The GPS / telematics layer is a clean recurring-revenue add-on with a physical switching cost. The standalone vendor SaaS is real but is a Year 2+ upsell, not a Year 1 revenue line — it travels in on the back of marketplace jobs and GPS hardware.

FOUR CONDITIONS 1. Build the internal operations platform first. Run Kasper’s own operations on it for 3–6 months before selling anything to vendors. 2. Treat the marketplace as the customer-acquisition engine, not a separate profit centre. Vendors join for jobs; the software and GPS follow. 3. Instrument the platform to capture real operating data from day one — trips, values, margins, utilisation. The business cannot be scaled or raised on numbers it does not measure. 4. Position the GPS / telematics layer as a lead recurring-revenue product to vendors, not a late add-on.

# 1. What Kasper Actually Is

Kasper Technologies is an established UAE logistics brokerage with two years of operating history. It runs a working marketplace that connects construction and building-materials clients to a network of independent transport and equipment vendors. Kasper owns no vehicles. Revenue is earned as a margin on each job brokered between client and vendor.

Today the entire operation runs manually. When a client requests a vehicle, Kasper coordinates by phone — calling vendors, assigning drivers, tracking jobs verbally, collecting paper delivery notes, and invoicing after the fact. There is no software for dispatch, no app for drivers or vendors, and no automated tracking, proof of delivery, or invoicing.

This study assesses a two-part plan:

- Part 1 — Build an operations platform for Kasper’s own use. An Uber-style system covering enquiry, one-click quoting, PO handling, driver assignment, live tracking, digital ePOD, and automated invoicing.

- Part 2 — Once proven internally, offer the same system — plus GPS and telematics hardware — to vendors, transport companies, and equipment owners as a service, so they can run their own operations to the same standard.

Important correction to the prior draft study The earlier feasibility draft modelled Kasper as a greenfield startup operating a fleet of 30–100 trucks with AED 4.5M–19.5M in revenue and an investor-funded “OWN programme.” That model does not reflect the business. Kasper is asset-light, has no owned fleet, and earns a brokerage margin — not full freight revenue. The OWN programme is parked as a possible long-term option only. All projections in this study are rebuilt bottom-up from Kasper’s real operating numbers.

# 2. The Problem Being Solved

## 2.1 Kasper’s own bottleneck

Kasper currently handles an average of 45 trips per month. That figure is not a market limit — it is a manual-coordination limit. Phone-based dispatch, verbal tracking, and paper delivery notes cap how many jobs a fixed team can process. Growth today means hiring more coordinators, which erodes margin. The operations platform is the lever that breaks this ceiling: the same team can process substantially more jobs when quoting, dispatch, tracking, ePOD, and invoicing are automated.

## 2.2 The vendor’s problem

Kasper’s vendors — independent transport and equipment owners — get the job done today, but manually and through staff. The owner depends on people to handle quoting and coordination and has limited direct visibility into his own business: which jobs are running, where his drivers are, and what he is actually earning. The platform does not replace his staff; it makes the process better and gives the owner control and visibility from his phone.

## 2.3 The client’s problem

Clients today have no live visibility. To learn where a vehicle is or when it will arrive, they call — and are often given excuses. There is no automated status update, no shared location, no digital proof of delivery. Kasper’s platform sets a new service standard: the client sees the driver’s location and ETA in real time, can contact the driver directly, and signs ePOD digitally.

# 3. The Product

One platform, used by three parties. The same system Kasper uses to run its own operations is what is later offered to vendors as a service.

| User | What they do in the platform |
| --- | --- |
| Vendor | Receives enquiries via WhatsApp Business or an enquiry page, landing in-app. Quotes in a single click. On approval / PO, assigns a driver and sees a work calendar. |
| Driver | Accepts assigned work in-app and shares live location automatically during the job. |
| Client | Sees the driver’s live location and ETA, can contact the driver to check status, signs ePOD digitally on completion. Invoice is generated automatically. |

The job flow end to end:

Enquiry (WhatsApp / enquiry page)  →  one-click quote  →  client approval / PO  →  driver assignment + work calendar  →  driver accepts  →  live location shared  →  client tracks ETA  →  digital ePOD  →  automatic invoice.

GPS and telematics hardware sit on top of this flow. Phone-based GPS covers tracking from day one at no hardware cost. Hardware GPS (Teltonika) is introduced on vendor trucks and construction equipment as a paid, leased layer — it is required for static equipment with no phone, for enterprise clients who demand hardware tracking, and for engine-hour and fuel data that a phone cannot provide.

# 4. Market Feasibility

The UAE logistics market is large and growing, and the building-materials and construction-transport segment at the SME operator level is effectively undigitised. The relevant point for this study is narrower and stronger than market-size statistics: Kasper already operates in this market, already has clients and vendors, and already brokers trips every month. Feasibility is therefore not a question of market entry — it is a question of whether digitising a proven manual operation expands it.

| Market indicator | Figure |
| --- | --- |
| UAE logistics market size (2024) | USD 54–62 billion |
| Logistics market growth through 2030 | 6–8% CAGR |
| UAE government infrastructure spend (2021–30) | AED 203 billion |
| GCC equipment-rental market (2024) | USD 4.86 billion |
| UAE equipment-rental CAGR | 8.5% — fastest in GCC |

Market gap: no single platform in the GCC combines a transport / equipment marketplace with vendor-facing operations software and fleet telematics. Kasper is positioned to occupy that gap from an existing operating base rather than from zero.

# 5. Financial Feasibility — Built From Real Numbers

## 5.1 Kasper today (current run-rate)

| Current operating metric | Value |
| --- | --- |
| Trips brokered per month (average) | 45 |
| Average client value per job | AED 1,500 |
| Monthly GMV (value flowing through platform) | ~AED 67,500 |
| Annual GMV | ~AED 810,000 |
| Kasper margin retained after paying vendor | 20% |
| Kasper gross revenue — monthly | ~AED 13,500 |
| Kasper gross revenue — annual | ~AED 162,000 |

Read this honestly Kasper’s current scale is modest, and that is not a weakness in this study — it is its credibility. The numbers above are real, lived, and two years proven. They are the foundation an investor or partner can trust. The feasibility case is not “Kasper is already large”; it is “a proven manual operation, once digitised, can scale on the same cost base.”

## 5.2 The core feasibility case — breaking the coordination ceiling

The single most important financial effect of the operations platform is throughput. Manual coordination caps the business at roughly 45 trips per month for the current team. Automating quoting, dispatch, tracking, ePOD, and invoicing allows the same team to process materially more jobs without proportional new headcount. The table below is illustrative and should be replaced with measured figures once the platform is live.

| Scenario | Trips / month | Monthly GMV | Kasper rev / mo (20%) |
| --- | --- | --- | --- |
| Today — manual | 45 | AED 67,500 | AED 13,500 |
| Platform live — same team | 90–120 | AED 135K–180K | AED 27K–36K |
| Platform mature — modest hires | 200–300 | AED 300K–450K | AED 60K–90K |

These figures are deliberately conservative and unverified. The purpose of the platform’s data instrumentation (Condition 3) is to replace this illustration with measured throughput within the first 3–6 months of operation.

## 5.3 GPS / telematics — the clean recurring layer

GPS hardware is leased to vendors on a monthly subscription, independent of trip volume. It carries a physical switching cost — once a device is installed on a vendor’s asset, the vendor cannot leave the platform without removing it and losing history. This is the cleanest, highest-margin recurring revenue line in the business.

| Stage | Devices | MRR (AED) | ARR (AED) |
| --- | --- | --- | --- |
| POC | 3–4 | — (free pilot) | — |
| Paid pilot | 10 | ~1,200 | ~14,400 |
| Month 12 | 100 | ~12,000 | ~144,000 |
| Year 2 | 500 | ~60,000 | ~720,000 |

Assumes AED 120/device/month average. GPS revenue scales with the vendor base the marketplace and SaaS bring in — which is why the three lines are one connected engine, not three separate businesses.

## 5.4 The honest revenue model — one engine, three taps

The prior draft presented three independent revenue streams. That framing oversells the business and misleads. The accurate model is a single engine with three points of monetisation:

- Marketplace take-rate — the proven core. 20% margin on brokered trips. This is also the customer-acquisition engine: vendors join for the jobs.

- GPS / telematics lease — recurring hardware subscription with a physical switching cost. Introduced once vendors are on the platform.

- Operations SaaS — a premium software tier, sold to vendors who want to run their own operations to Kasper’s standard. A Year 2+ upsell, not a Year 1 revenue line.

Why the SaaS is sequenced last: a vendor with a working manual process will not switch for software alone — “good enough” is a free competitor. The vendor switches for jobs (marketplace) or for hardware capability (GPS). The software rides in attached to those. Sold on its own, on day one, it would struggle. Sold as the system that comes with Kasper jobs and Kasper GPS, it retains vendors and, over time, becomes a paid upsell to the owners who value the visibility and control most.

# 6. Cash Flow — Already Proven

The earlier draft treated cash flow as a critical, possibly fatal risk, citing the collapse of Lori Systems. That risk framing is imported from greenfield-startup playbooks and does not apply here. Kasper has operated this exact cash flow structure for two years:

| Money flow | Current practice (2 years proven) |
| --- | --- |
| Client pays Kasper | 30–90 days after the job |
| Kasper pays vendor | 30–60 days after the job |

The gap between the two is managed through cash flow control, as it has been for 24 months. The operations software being built is for coordination and operations — it does not change the money-flow structure. It does, however, improve cash flow indirectly: faster, dispute-free invoicing through digital ePOD and automated invoice generation shortens the time from job completion to a clean, collectible invoice.

Recommendation — strengthen, do not panic Cash flow is not a feasibility blocker. It is a proven, managed part of the business. Recommended improvements, in priority order: 1. Use digital ePOD and automated invoicing to cut the lag between job completion and invoice issue — every day saved is a day of collection pulled forward. 2. Introduce a deposit at booking on new client relationships where commercially possible — it reduces the receivables gap at no cost. 3. If a working-capital facility is ever needed, use bank receivables factoring (FAB, RAKBANK) — debt against invoices — not equity. Never sell company ownership to fund float.

# 7. Technical Feasibility

The platform is a focused build, not a research project. The job flow is well defined and maps to proven, lightweight technology. The recommended sequence:

| Phase | Deliverable | Indicative time |
| --- | --- | --- |
| Foundation | Database, authentication, core data model | Week 1 |
| Vendor app | Enquiry inbox, one-click quote, PO handling, driver assignment, work calendar | Week 2–3 |
| Driver app | Job accept, live location sharing, status updates | Week 2–3 |
| Client views | Quote approval, live tracking + ETA, driver contact, digital ePOD | Week 3–4 |
| Documents | Automatic quote, PO, invoice, ePOD generation | Week 4 |
| Channels | WhatsApp Business enquiry intake, enquiry page, deployment | Week 4–5 |
| GPS integration | Traccar server + Teltonika hardware (FM130 / CAN300) | Week 5–6 |

Phone-based GPS is available from day one at no hardware cost and covers most trip-tracking needs. Hardware GPS is layered in afterwards as the paid telematics product. Technical feasibility is high: the stack is lean, the scope is bounded, and the build is iterative and testable at each phase.

# 8. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Vendors will not switch for software alone | Medium | High | Lead with marketplace jobs and GPS hardware; software travels in attached to both |
| Build delay / scope creep into SaaS too early | Medium | Medium | Internal tool first; resist generic SaaS features until own ops are proven on it |
| Driver / vendor adoption resistance | Medium | Medium | Make using the app the way to receive Kasper jobs; adoption follows the work |
| Larger competitor targets construction transport | Medium | High | Two-year head start, existing relationships, GPS switching cost, construction-specific workflow |
| Cash flow gap on faster scaling | Low–Med | Medium | Proven 2-year structure; faster invoicing via ePOD; factoring (debt) if needed, not equity |
| Key-person dependence | High | High | Designate a dedicated operations lead; separate operations and product roles |
| Operating without measured data | High | High | Instrument the platform from day one; the business cannot be scaled or raised on unmeasured numbers |

# 9. Recommendation & Roadmap

Verdict: GO Building the internal operations platform is clearly worth it. The payback is direct and near-term — it removes the manual ceiling that caps Kasper at ~45 trips per month and lets the existing team handle materially more. The GPS / telematics layer is a sound recurring-revenue add-on. The vendor SaaS is a credible Year 2+ extension once the system is proven on Kasper’s own operations.

Recommended sequence:

- Build the internal operations platform (Weeks 1–6). Quoting, dispatch, driver app, tracking, ePOD, automated invoicing.

- Run Kasper’s own operations on it for 3–6 months. Measure the real throughput gain, capture trip / value / margin data, fix what breaks.

- Layer in GPS / telematics. Run the Teltonika hardware POC (3–4 devices on vendor trailers and excavators), then convert to a paid lease.

- Only then decide on the vendor SaaS. With Kasper’s own operations proven on the platform and real data in hand, assess which parts generalise and price a premium tier.

What this study deliberately does not do: it does not promise multi-million-dirham Year 1 revenue, an owned fleet, or three independent business lines. Those claims weaken credibility. The real Kasper — a two-year operating brokerage digitising itself and arming its vendor network — is a lower-risk and more fundable business than the greenfield story in the earlier draft. It should be presented as exactly that.

## Open items to confirm before this study is final

- Measured throughput gain from the platform — to replace the illustrative figures in Section 5.2.

- Capital requirement — a bottom-up cost for the build, the operations lead, and a modest buffer (the earlier AED 1.2M figure was tied to the discarded fleet model and should be re-derived).

- Vendor SaaS pricing and the specific premium-tier features — to be decided after the 3–6 month internal run.

- Anchor client commitments — confirmed volume from existing clients strengthens the case materially.

Kasper Technologies FZ-LLC  ·  in5 / TECOM Group, Dubai  ·  May 2026  ·  Confidential

Prepared for internal decision-making and investor discussion. Figures marked illustrative are to be replaced with measured data.