KASPER TECHNOLOGIES — FEASIBILITY STUDY

Logistics Marketplace + Vendor OS SaaS + GPS-as-a-Service

Kasper Technologies FZ-LLC  ·  Confidential  ·  May 2026

VERDICT: GO — WITH FOUR SPECIFIC CONDITIONS

The market opportunity is real and time-sensitive. The tech foundation exists. The client relationships are real. The business model has a clear monetization path validated by comparable companies that have collectively raised over $1.5B in the same sector.

- Condition 1: Solve the cash flow gap before scaling (50% deposit policy, Week 1)

- Condition 2: Hire or designate a dedicated operations manager within 60 days

- Condition 3: Sign at least one institutional anchor client contract within 90 days

- Condition 4: Vendor OS live and first 10 vendors onboarded by Week 8

SECTION 1 — MARKET FEASIBILITY

| Metric | Figure |
| --- | --- |
| UAE logistics market size (2024) | USD 54–62 billion |
| Growth rate through 2030 | 6.1–8.2% CAGR |
| Government infrastructure spend | AED 203 billion (2021–2030) |
| Hormuz transit reduction | 97% (120 vessels/day → 5–7) |
| TruKKer daily truck increase | 60 → 500 (733%) |
| Port congestion (Khor Fakkan) | 10–12 day delays |
| GCC equipment rental TAM (2024) | USD 4.86 billion |
| UAE equipment rental CAGR | 8.52% — fastest growing GCC sub-market |

Market Gap: No single platform in the GCC currently combines equipment rental marketplace + freight booking + vendor-facing SaaS (invoicing, dispatch, GPS) + fleet telematics.

SECTION 2 — FINANCIAL FEASIBILITY

Logistics Marketplace Projections

| Year | Fleet | Annual Revenue | Net Margin | Net Profit |
| --- | --- | --- | --- | --- |
| Year 1 | 30 trucks | AED 4,500,000 | 42% | AED 1,900,000 |
| Year 2 | 60 trucks | AED 9,000,000 | 44% | AED 3,960,000 |
| Year 3 | 100 trucks | AED 19,500,000 | 37% | AED 7,215,000 |

Vendor OS SaaS Projections

| Period | Paying Vendors | Monthly SaaS Revenue | ARR |
| --- | --- | --- | --- |
| Month 9 | 50 | AED 19,950 | AED 239,400 |
| Month 15 | 150 | AED 59,850 | AED 718,200 |
| Month 24 | 400 | AED 159,600 | AED 1,915,200 |

Combined Revenue Model

| Year | Marketplace | Vendor SaaS | GPS | Total | Net Profit |
| --- | --- | --- | --- | --- | --- |
| Year 1 | AED 4.5M | AED 240K | — | AED 4.74M | AED 1.8M |
| Year 2 | AED 9.0M | AED 720K | AED 432K | AED 10.15M | AED 3.8M |
| Year 3 | AED 19.5M | AED 1.9M | AED 1.15M | AED 22.55M | AED 7.5M |

Capital Requirements

Immediate (Month 0–3): AED 1,200,000 — Operations hire (AED 180K/yr), platform development (AED 100K), GPS hardware batch (AED 15K), marketing (AED 50K), working capital buffer (AED 700K), legal and contingency (AED 155K).

The OWN program structure means Kasper does NOT need to raise capital for fleet expansion. Trucks are purchased by investors. Kasper needs capital only for: operations team, platform, and working capital buffer.

SECTION 3 — CASH FLOW RISK (CRITICAL)

This is the most likely failure mode. Lori Systems collapsed because it paid carriers immediately but collected from enterprise shippers on 30–90 day terms. At 30-truck utilization, Kasper's working capital exposure can reach AED 1M+ per month.

| Mitigation | Method | Cost |
| --- | --- | --- |
| 50% deposit at booking | Client pays 50% on quote approval, balance on ePOD. Reduces receivables gap from 45 to ~10 days. | Zero — policy change only |
| Invoice factoring | FAB, RAKBANK, or Dun & Bradstreet discount receivables at 2–4% per month. AED 200K invoice costs ~AED 6K/month. | 2–4% per invoice |
| Dynamic payment terms | SME clients: 7 days. Enterprise: 30 days with 2% early payment discount. | Revenue trade-off |
| Vendor payment delay | Pay vendors within 14 days instead of 7 days. Provide invoice financing to compensate. | Relationship management |

SECTION 4 — TECHNICAL FEASIBILITY

Build Timeline (Antigravity + 1 Developer)

| Mission | Deliverable | Timeline |
| --- | --- | --- |
| Mission 1 | Foundation — Supabase, CSS, auth | Week 1 |
| Mission 2 | Vendor portal — 4-tab PWA | Week 2 |
| Mission 3 | Driver app — GPS, ePOD, signatures | Week 2 |
| Mission 4 | Client views — approve, track, ePOD | Week 3 |
| Mission 5 | PDF generation — quote, PO, invoice, ePOD | Week 3 |
| Mission 6 | PWA, WhatsApp, onboarding, deploy | Week 4 |
| GPS integration | Traccar + Teltonika FMB920 | Week 5–6 |
| Carrier vetting system | Digital onboarding + scoring | Week 7–8 |
| Arabic UI | Full RTL redesign | Week 9–12 |

Full MVP (logistics + Vendor OS) operational in 8 weeks. Technical feasibility score: 8/10 — stack is lean, proven, and matched to existing codebase.

SECTION 5 — RISK REGISTER

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Hormuz normalization | Medium | Medium | UAE logistics grows 6–8% regardless; construction marketplace relaunch |
| Cash flow crisis | High | Critical | 50% deposit policy + invoice factoring from Month 1 |
| TruKKer targets construction | Medium | High | Build RTA permits, crane logistics, site gate procedures into platform |
| Vendor quality incident | Medium | High | Kasper Verified badge + SLA penalties in vendor contracts |
| Key person risk | High | High | Hire ops manager immediately; separate ops and tech roles |
| Platform build delay | Medium | Medium | Antigravity missions are granular and testable; do not skip steps |
| SaaS vendor churn | Medium | Medium | GPS hardware creates switching cost — vendor won't leave platform |